## Slide 1: City of Colorado Springs 2C Advisory Committee Meeting 4th Quarter Report February 27th, 2020

## Slide 2: 2C Expenditures and Revenue
$12,766,623
Notes: These are all actuals being reported as reporting for total year is on a month delayed schedule. Revenues for December are known in January.
$9M Beginning Balance – January 2019
$20M max Balance – May 2019
$7M Ending Balance – December 2019
Approximately $63M to start 2020 work and $70M total to complete 2C and begin 2C2 work.

## Slide 3
Notes: Update to include revenues for April
***The Use Tax collections in March of 2018 were skewed abnormally high by a single large collection, so a relatively normal March 2019 Use Tax Collection looks like a large contraction by comparison.***

## Slide 4: Year-Over-Year Q4 2C Revenue Comparison
Notes: Revenues are collected the previous month and reported the following month. Hence revenues start reporting in February, and not January.

## Slide 5: Year-Over-Year Q4 2C Expenditures Comparison
Notes:   YoY expenditures are lower in Q2 as a result of:
  Delayed start date preference by contractors
  Reduced lane miles in the 2019 overlay list.
  Two-week hiatus to assist with other projects (Rockrimmon)
  Weather days
  I think the change from January being front loaded to back loaded may be partially why if you compare vs Q2, but January is an actual reflection December.
  Not seeing this discrepancy vs Q3 report

## Slide 6: Budget Report
Notes: Needs to be linked by Communications

## Slide 7: 2C Program Spend and Completion Status
Notes: After some auditing found some incorrect reporting in 2017 and 2018 that adjusted totals slightly in those years, but overall were minor in nature.
May have our first Concrete heavy year due to large 2020 program year and attempt to get ahead in 2019 by more than we ever have.
66/22/18 in Q2 breakout of Program %’s

## Slide 8: 2C Total Program Update
Notes: After some auditing found some incorrect reporting in 2017 and 2018 that adjusted totals slightly in those years, but overall were minor in nature.
May have our first Concrete heavy year due to large 2020 program year and attempt to get ahead in 2019 by more than we ever have.
66/22/18 in Q2 breakout of Program %’s

## Slide 9
2019 Maintenance of Effort Requirement
MOE requirement - $2,698,513
*Provided MOE is an estimate and the City Auditor’s office will post final confirmed number in early 2020
*
Notes: Talking Point: As of today we have already exceeded the MOE factoring in CIP spend and anticipated Labor costs
Anticipated MOE - $3.1-$3.3M
Last Year at this time - $1,573,234
34,271 Under last year

## Slide 10: Public Outreach
2C Marketing Efforts
    Cone Zone Map
    Waze App
    2C URL
    2C Planned Paving - 5-Year Map
Notes: Update hyperlink – last bullet point

## Slide 11
Recent Examples of Public Outreach
Social media posts targeting:
  Progress made to date
  2020 paving list
  Photos of concrete work taking place
  Coordination with Utilities, particularly on Garden of the Gods and North Union
Public engagement for projects with lengthy impacts (Garden of the Gods & North Union)
  Web pages
  Monthly text updates
  Nextdoor posts
  Open House meeting prior to construction

## Slide 12: Coordination Efforts
Multiple weekly coordination meetings are taking place with all program stakeholders to include, but not limited to:
  School Districts
  HOA’s
  Businesses
  Hospitals

## Slide 13: Coordination
Notes: Hyperlink with Communications.

## Slide 14: Pre-Overlay Concrete Highlights
Installed Sidewalk Quantified
1,108
2.28
Notes: Note to Will/ Add YTD totals in Q2

## Slide 15: Asphalt Overlay Highlights
Tons of Asphalt Placed Quantified
1.75
Washington Monuments

## Slide 16
Dublin Blvd
Before maintenance

## Slide 17
Dublin Blvd
After maintenance

## Slide 18
Dublin Blvd
Before maintenance

## Slide 19
Dublin Blvd
After maintenance

## Slide 20
Dublin Blvd
Before maintenance

## Slide 21
Dublin Blvd
After maintenance

## Slide 22: 2020 Paving List
Notes: Emailed Hensley for paving list.

## Slide 23
Questions/Discussion
Next Meeting: June 4th, 2020
10:30a - 11:30a
Pikes Peak Conference Room (City Hall)